## Slide 1: Montana Cleanup Guidance For Petroleum Releases
Update 2021

## Slide 2: Cleanup Guidance Overview
Intended to perform the following:
  Replace the Abbreviated Corrective Action Plans/Reports with a single Work Plan and Report
  Will eliminate the following work plans and reports:
    AC-03/AR-03: Standardized Soil Boring and Monitoring Well Installation
    AC-04/AR-04: Standardized Contaminated Soil Excavation and Disposal
    AC-05/AR-05: Standardized Remediation System Decommissioning and Removal
  Will reduce the number of Generic Applications Work Plans/Reports (AC-07/AR-07)
  Standardize tasks and costs associated with work plans and reports
  Intended to remove the cycle of multiple cleanup work plans and reports

## Slide 3: Purpose of Cleanup Guidance
One Cleanup Work Plan
One Final Cleanup Report
  Depending upon cleanup technology selected multiple interim activity summaries/data updates may be required
  If multiple sequential technologies are selected as part of a treatment train (e.g. excavation followed by ORC application), supplementary CWP addendums will be necessary
Intended to conduct cleanup with closure in mind, rather than the continuous cycle of cleanup workplans approved and reports submitted

## Slide 4: Cleanup Guidance Document Sections
Objectives and Expectations
Cleanup Work Plan Requirements
Cleanup Report Requirements

## Slide 5: Cleanup Objectives
Utilize DEQ approved cleanup methods to adequately and efficiently remediate petroleum contamination so that the Release may be resolved (closed).
The potential cleanup methods are identified by the consultant and supported by one or more of the following:
  Remedial Investigation (RI)
  Remedial Alternatives Analysis (RAA)
  Release Closure Plan (RCP)
These documents will have been previously completed as part of a RI or as requested by DEQ

## Slide 6: Cleanup Expectations
Professional Environmental Consultants will perform the work
Owner/Operator (O/O), Responsible Party, Consultant, and DEQ will have discussed the most appropriate cleanup method based on information presented in the RI Report, RAA, and/or RCP, prior to submitting the Cleanup Work Plan (CWP).
Any modifications to the approved CWP will be discussed with, and approved by, DEQ.

## Slide 7: Cleanup Work Plan and Report Requirements
Cleanup Work Plan
Title Page
Executive Summary
Facility Summary
Objectives of Cleanup Work Plan
Cleanup Method Chosen
Work Plan Tasks
Pilot Test
Recurring O/M Reports
Maps
Schedule and Reporting
Appendices
Supplemental Cleanup Actions
Cleanup Report
Title
Executive Summary
Purpose and Objectives
Methods Implemented
Cleanup Evaluation
Maps
Recurring O/M Reports
Supplemental Reports
Release Closure Plan
Conclusions
Recommendations
Signature, Limitations, References

## Slide 8: Cleanup Guidance Remediation Methods
Each cleanup technology has specific requirements for information that is to be included in both the Cleanup Work Plan and Cleanup Report
Cleanup technologies listed in the Cleanup Work Plan and Cleanup Report are taken from a list of common technologies published by EPA
Data tables provided for each technology in Appendices to the Cleanup Report to ensure appropriate and adequate parameters are included to assess technology performance
In most tables calculations are automatic for consistency and accuracy

## Slide 9: Included Cleanup Methods in Guidance
Monitored Natural Attenuation (MNA)
Excavation
Soil Vapor Extraction (SVE)
Air Sparging (AS)
SVE/AS
Biosparging
Bioventing
Enhanced In-Situ Aerobic/Anaerobic Bioremediation
Dual-Phase Extraction
In-Situ Chemical Oxidation (ISCO)
Free Product Recovery
Pump and Treat
Special Case: Consultant Provided Method

## Slide 10: Special Case: Consultant Provided Cleanup Method
Consultants can suggest cleanup methods not contained in the guidance
These options need to be discussed with, and approved by, DEQ prior to work plan generation
Additional reporting requirements will be determined by DEQ and will be included as an additional appendix (Appendix K) to the work plan and report

## Slide 11: Recurring Reports and Supplemental Plans
If DEQ and the Consultant determine that an additional cleanup method is necessary as part of the treatment train for release closure, a Supplementary Cleanup Work Plan will be submitted
  Only the relevant planning sections will be required
  This plan will be attached to the original Cleanup Work Plan as an addendum
Recurring events such as system Operation and Maintenance will require regular communication with DEQ to assess cleanup progression
  Documentation of the recurring events will consist of relevant data and activity summaries which will be attached to the final Cleanup Report as addendums

## Slide 12: Cleanup Guidance Activities Summary

## Slide 13: Example of Reporting Requirements
Free Product (LNAPL) Recovery
  Number, depths, construction details, and location(s) of extraction point(s).
  Criteria used to measure or assess the effectiveness of product recovery and limitations.
  Description of equipment used for Free Product recovery.
  Summary of treatment or disposal methods for recovered product.
  Complete ‘as-built’ design and implementation diagram indicating location of recovery equipment, any piping or trenches needed, and location of free product disposal or treatment equipment.
  Other relevant information necessary for system installation and optimization.
  Relevant information to complete Table I.1 located in Appendix I.

## Slide 14: Example Reporting Table
Well ID | Date | Operational Time | Removal Method | Pre-Treatment LNAPL Thickness | Post-Treatment LNAPL Thickness | Groundwater Extracted | LNAPL Extracted | LNAPL Extracted
 |  | hr |  | ft | ft | gal | gal | lbs
 |  |  |  |  |  |  |  | 0
 |  |  |  |  |  |  |  | 0
Totals |  |  |  |  |  | 0 | 0 | 0
Table I.1: Free Product Recovery Performance Table
Tables are provided as an excel document so that data collection and calculations are easier to perform

## Slide 15: Timeline
January/February 2021 – Draft Guidance available on DEQ website at:
  Starting January 2021 new work plans will use the Cleanup Guidance document
  Existing, approved work plans will use whatever format was approved by DEQ
All of 2021 – List of modifications and corrections to Guidance document will be assembled
January 2022 – Comments incorporated if appropriate and Final version of Guidance issued