DRINKING WATER STATE REVOLVING FUND

EMERGING CONTAMINANT

Intended Use Plan

and Project Priority List

State Fiscal Year 2027

May 28, 2026

MONTANA DEPARTMENT OF ENVIRONMENTAL QUALITY

Water Quality Division

Drinking Water State Revolving Fund

1520 East Sixth Avenue

P.O. Box 200901

Helena, MT 59620-0901

Phone: 406.444.6697

Fax: 406.444.6836

www.deq.mt.gov

Printed on Recycled Paper

This page left blank intentionally.

# Table of Contents

Table of Contents	i

List of Tables	i

1.0	Introduction	1

1.1	Public Participation	2

2.0	EC Long-Term Goals	2

3.0	EC Short-Term Goals	2

4.0	Project Priority List	2

5.0	EC Grant Eligible Systems and Projects	3

6.0	Disadvantaged Communities	3

7.0	Anticipated Funding List	4

8.0	Summary of Ranking Criteria for DWSRF EC Priority List	4

9.0	EC Grant Financial Status	6

10.0	Transfer of Funds between the WPCSRF and the DWSRF	8

11.0	Assurances	9

12.0	Set-Asides	9

12.1	Administration	10

APPENDIX 1: RANKING CRITERIA FOR DWSRF PRIORITY LIST AND BYPASS PROCEDURES

APPENDIX 2: DWSRF EC COMPREHENSIVE PROJECT LIST—SFY 2027

APPENDIX 3: GLOSSARY OF ACRONYMS AND INITIALIZATIONS

## List of Tables

Table 1. DWSRF Projects Anticipated to Receive FFY 2026 EC Grant Funding for SFY 2027	4

Table 2. State DWSRF Set-Aside Activity for the EC Grant ($7,640,000)	7

Table 3. DWSRF EC Grant Funding Status	8

Table 4. Amounts Available to Transfer between SRF Programs for the EC Grant	9

# Introduction

On November 15, 2021, President Biden signed into law the Bipartisan Infrastructure Law (BIL) also referred to as the Infrastructure Investment and Jobs Act of 2021 (IIJA). The BIL appropriates capitalization grants to be administered by the Drinking Water State Revolving Fund (DWSRF) including the Emerging Contaminant (EC) Capitalization Grant. Per the BIL, this grant will be made available to states to apply for on an annual basis for five years.

The Montana Department of Environmental Quality (DEQ) is submitting this DWSRF EC Intended Use Plan (IUP) as part of the EC grant application. For State Fiscal Year (SFY) 2027, the state of Montana is applying for the total amount allotted under the EC grant for Federal Fiscal Year (FFY) 2026 which is $7,640,000.

The BIL stipulates that states administer the EC grant funds through the existing State Revolving Fund (SRF) programs. DEQ is responsible for the oversight of the SRF program, and their role consists primarily of providing technical expertise while Department of Natural Resources (DNRC) provides financial administration of project loans. The BIL also stipulates that 100% of the EC grant funds be provided as principal forgiveness or grant. Montana will provide the funds as principal forgiveness. Per the Safe Drinking Water Act (SDWA), states must direct at least 25% of the funds to disadvantaged communities or public water systems serving fewer than 25,000 persons.

The DWSRF program will offer loans that will be 100% forgiven for projects that are DWSRF-eligible with the purpose of addressing emerging contaminants in drinking water. Emerging contaminants are defined as any contaminant in any of the Environmental Protection Agency’s (EPA’s) Contaminant Candidate Lists (CCLs) (i.e., CCLs 1-5) with an emphasis on perfluoroalkyl and polyfluoroalkyl substances (referred to as PFAS). Section 5 provides a discussion of eligible EC projects and activities that can be funded with the EC grant. If a project is not designed and/or constructed in accordance with all DWSRF EC grant requirements, repayment of the loan according to the bond terms will be required.

Similar to the DWSRF base grant, the EC grant also includes set-aside accounts. Funds from these accounts can be used to administer the EC grant, provide technical assistance to small water systems, conduct source water protection (SWP) activities, and assistance with administration of activities in the Public Water Supply Program (PWSP). In SFY 2027, Montana intends to administer the EC grant using administrative set-asides. Set-asides are discussed in more detail in Section 12.0.

This IUP contains the following elements:

- Short and Long-term goals of the program pertaining to ECs.

- EC project priority list, including description and size of community.

- EC eligible systems and projects.

- Description of how the program defines a disadvantaged system for the EC grant.

- Financial status of the EC grant.

- Description of the set-aside activities and percentage of funds that will be used from the DWSRF capitalization grant for administrative expenses.

For additional information regarding the DWSRF overall programmatic requirements, please refer to the DWSRF Draft IUP dated May 28, 2026, and found on DEQ’s website.

## Public Participation

As required, DEQ has prepared a draft IUP and will provide it to the public for review and comment. The draft IUP and public meeting notification will be posted on the DEQ website on May 28, 2026, and the meeting notification will be published in 7 newspapers in the state under legal advertising. The public meeting will be held on June 18, 2026.

Additionally, pursuant to state law, after public comment and review, DEQ will submit the IUP to the Advisory Committee for review, comments, and recommendations.

# EC Long-Term Goals

- To provide a convenient source of funding for drinking water projects that address ECs that have or could impact the water quality for communities in Montana.

# EC Short-Term Goals

- To fund drinking water infrastructure projects that address any contaminant listed in the EPA’s CCLs (i.e., CCLs 1-5). Montana anticipates funding at least 6 projects to address these contaminants.

- To fund projects that promote regionalization and/or achieve consolidation of two or more existing public water supplies, thereby improving water quality. Montana expects to fund three consolidation projects in SFY 2027.

In SFY 2027, Montana expects to execute 4 new binding commitments, and close 4 loans totaling approximately $19.6 million in EC-related drinking water infrastructure projects that will serve a total population of approximately 31,221. (Please see Anticipated Funding List, Section 7.0).

Through SFY 2026, Montana’s DWSRF fund utilization rate for the EC grant (cumulative loan agreement dollars to the cumulative funds available for projects) was approximately 17% ($5.3M in loans to $30.6M available funds). In SFY 2027, we anticipate our pace to be approximately 66% ($25.0M in expected loans to approximately $38.0M in funds available for projects).

In SFY 2026, the rate at which DWSRF EC projects progressed as measured by disbursements as a percent of assistance provided was approximately 82% ($4.4M in disbursements to $5.3M in loans). In SFY 2027, the DWSRF program intends to maintain this pace.

# Project Priority List

To develop the DWSRF EC project list, in 2023, DEQ sent surveys to all community and not for profit non-community water systems in Montana asking them to identify projects that would address ECs in their drinking water.

Appendix 2 contains a comprehensive list of public water systems in Montana that have expressed interest in the DWSRF EC funding. It is not anticipated that all the projects in Appendix 2 will use the EC funds. Some systems expect to proceed with their projects in the near future while others may not be ready for the next few years. In addition, due to finite funding, readiness to proceed will factor into which projects will be funded with available funds.

# EC Grant Eligible Systems and Projects

The SDWA allows DWSRF assistance to publicly- and privately-owned community water systems and not for profit non-community water systems, other than systems owned by federal agencies. The SDWA requires that loan recipients must demonstrate the technical, financial, and managerial capacity (TFM) to comply with the SDWA and not be in significant noncompliance with any requirement of a national primary drinking water standard or variance. The DEQ and DNRC will assess TFM and compliance in accordance with Chapter One of their Handbook of Procedures after loan applications have been received.

Under the EC grant, ECs are defined as any contaminant in any of the EPA’s CCLs (i.e., CCLs 1-5) with an emphasis on PFAS. As provided in the BIL, eligible projects and activities include the following (this is not an exhaustive list):

- Costs associated with the construction of a new treatment facility or upgrade to an existing treatment facility that addresses EC(s).

- Development of a new source (i.e., new/replacement well or intake for a public water system) that addresses an EC issue [Note: water rights purchases must still meet the criteria in the Class Deviation for Water Rights].

- Costs for planning and design and associated pre-project costs.

- Infrastructure related to pilot testing for treatment alternatives.

- Creation of a new community water system to address unsafe drinking water provided by individual (i.e., privately-owned) wells or surface water sources.

To be an eligible EC project, the proposed project must result in a significant reduction of the target EC concentration in the water served to customers. If the target EC is PFAS, the proposed project must ensure the water served to customers has a PFAS concentration that is less than 75% of the maximum contaminant limit (MCL) or non-detect depending on the MCL and detection limit for regulated PFAS’s or shows a significant reduction in concentration for non-regulated PFAS’s. If the target EC is manganese and the initial concentration is above the EPA secondary maximum contaminant level (SMCL), the proposed project must result in a manganese concentration below the SMCL. For all other ECs (including manganese below the SMCL), the proposed project must result in a significant reduction in the target EC in the water served to customers. If the proposed project does not result in a reduction of the target EC concentration in the water served to customers (e.g. proposed project is to optimize existing EC treatment related to a residual waste stream), those projects will be evaluated on a case-by-case basis.

# Disadvantaged Communities

A community is considered economically disadvantaged when its combined annual water and wastewater or water only system rates are greater than the target rates established by the Montana Department of Commerce. These target rates are consistent with affordability requirements for other state funding agencies in Montana. The water and sewer rates used for this calculation include new and existing debt service and required coverage, new and existing operation and maintenance charges, and normal depreciation and replacement expenses.

The BIL stipulates that 100% of the EC grant funds be provided as principal forgiveness. Per the Safe Drinking Water Act (SDWA), states must direct at least 25% of these funds to disadvantaged communities or public water systems serving fewer than 25,000 persons.

# Anticipated Funding List

Table 1 contains those projects that the DWSRF program anticipates will be funded with the FFY 2026 EC grant for SFY 2027. This list represents those projects most likely to proceed, starting from the highest ranked projects on the comprehensive priority list (see discussion of ranking criteria in Appendix 1). Based on the stipulations provided in the BIL, principal forgiveness will be applied to all projects funded by the EC grant.

Table 1. DWSRF Projects Anticipated to Receive FFY 2026 EC Grant Funding for SFY 2027

| Priority Rank | Project | Project Information | SRF Cost |
| --- | --- | --- | --- |
| 1 | Kalispell | EC addressed: PFAS Project: Drill two new wells to replace two wells with detected PFAS. Disadvantaged: Yes Population: 28,450 | $10,861,482 |
| 2 | Malta | EC addressed: manganese Project: Install oxidation/filtration treatment system to address high manganese at two wells. Disadvantaged: Yes Population: 2,090 | $3,236,000 (construction loan) |
| 8 | Middle Musselshell WD | EC addressed: manganese Project: Distribution system for water district residents on private wells. The source of water will come from Central Montana Regional Water Authority. Disadvantaged: No Population: 90 | $3,158,600 (construction loan) |
| 9 | Circle | EC addressed: sodium Project: Improvements to waste stream of treatment process used to remove high sodium and other TDS from the raw water. Disadvantaged: Yes Population: 591 | $2,363,000 (construction 2nd Phase) |
|  | TOTAL |  | $19,619,082 |

# Summary of Ranking Criteria for DWSRF EC Priority List

When developing Montana’s project priority list ranking criteria for EC grant funds, factors including prioritizing certain ECs, disadvantaged community status, readiness to proceed, whether a project has closed on an engineering loan, is under contract, or has otherwise begun construction (but has not yet closed on an EC loan), and consolidation of two or more systems were considered.

Regarding prioritizing certain ECs, while states have the flexibility to use EC funds for projects that address a contaminant on the CCLs, the BIL makes it clear that the Congressional intent of these funds is to focus on PFAS-related projects. As such, projects with sources containing PFAS received the highest points for this criterion. An emphasis was also placed on projects to address manganese. This was based on sample results from an on-going state-wide sample collection effort of regulated drinking water sources that determined that several sources in Montana exceed the EPA’s manganese health advisory (HA) of 0.3 mg/L. In addition, the State of Montana has issued a health-based guideline for manganese of 0.1 mg/L for children ages 6 years and under. Consideration was also given to ECs with exceedances of an established SMCL, health advisory, or state-specific standard. Finally, points were given for ECs that don’t meet any of the first three categories. Note, a project only received points for one of the four categories under the EC Priority Type criterion, whichever resulted in the highest points (e.g., a system with manganese above the SMCL and sulfate above the SMCL in their source water only received points for manganese above the SMCL).

Since one of the BILs key priorities is to increase water infrastructure investments in disadvantaged communities, projects for communities that are considered disadvantaged were awarded points to give those communities preference for the EC funds.

Due to the principal forgiveness component and the finite nature of the EC funds (the BIL funds are limited to 5 years or until FFY 2026), a high demand for EC funds is anticipated. Therefore, readiness to proceed was included in the ranking criteria and points were awarded to EC projects that have DEQ-approved plans and specifications or are likely to begin construction within the next 18 months.

Projects where an EC engineering loan has been issued, the project is under contract, or construction has begun but the borrower has not yet closed on an EC loan, were awarded points since DWSRF has already committed EC funds to the project or the project is already in the construction phase and is utilizing other funds before closing on a DWSRF EC loan. Note, if points were awarded for this criterion, points were not also awarded for readiness to proceed.

Consolidation of systems to address water quality and/or TFM issues has been a long-standing goal of the DWSRF program and, therefore, was considered when ranking EC projects.

A summary of the ranking criteria and scoring is listed below. Details regarding scoring criteria as well as project priority list bypass procedures can be found in Appendix 1.

Summary of Ranking Criteria for DWSRF Priority List

- EC Priority Type

- PFAS - 60 points

- Manganese above SMCL of 0.05 mg/L – 40 points

- EC other than manganese above SMCL, HA, or state-specified standard – 10 points

- Known EC if no other EC priority type category applies – 5 points

- Disadvantaged Community Status - 30 points

- Readiness to Proceed – 30 points

- Closed on an EC engineering loan, under contract, or in construction – 60 points

- Construction of a regional public water supply (PWS) that would serve two or more existing PWSs - 10 points

# EC Grant Financial Status

Unlike the base and supplemental capitalization grants, the BIL waives the requirement in section 1452(e) of the SDWA to provide state match for the EC grant. As such, states are not required to match the federal funds with state funds and the total funds available to Montana for EC projects and associated activities is solely based on the amount of the FFY 2026 EC grant which is $7,640,000. In addition, the BIL stipulates that 100% of the EC grant funds be provided as principal forgiveness or grants. Montana will provide the funds as principal forgiveness.

States are given flexibility to set aside specified amounts of the EC grant for specific purposes outlined in the BIL including for administration of the grant. Montana will be taking set-asides from the FFY 2026 EC grant for administration of EC projects (for a detailed description of set-asides, see Section 12.0). Table 2 shows the set-aside amounts taken for SFY 2027.

Table 2. State DWSRF Set-Aside Activity for the EC Grant ($7,640,000)

| Set-Aside |  | Through FFY 2025 Grant | FFY 2026 Set-Aside (for SFY 2027) | % of 2026 Grant | Total | Reserved Authority (FFY) | Reserved Authority Applied to Previous Grants (FFY) | Total Remaining Authority Reserved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4% Administration |  | 305,600 | 305,600 | 4.0% | 611,200 | 302,200 (2022) 305,600 (2023) 305,600 (2024) | - | 913,400 |
| 10% State Program | Public Water Supply Supervision | 0 | 0 | 0% | 0 | 755,500 (2022) 764,000 (2023) 764,000 (2024) 764,000 (2025) | - | 3,047,500 |
|  | Source Water Protection | 0 | 0 | 0% | 0 | - | - | - |
|  | Capacity Development | 0 | 0 | 0% | 0 | - | - | - |
|  | Operator Certification | 0 | 0 | 0% | 0 | - | - | - |
| Subtotal 10% State Program |  | 0 | 0 | 0% | 0 |  |  |  |
| 2% Small System Technical Assistance |  | 0 | 0 | 0% | 0 | 151,100 (2022) 152,800 (2023) 152,800 (2024) 152,800 (2025) | - | 609,500 |
| 15% Local Assistance | Loan Assistance for SWP |  |  |  | 0 | - | - | - |
|  | Capacity Development | 0 | 0 | 0% | 0 | - | - | - |
|  | Source Water Assessment | - | - | - | 0 | - | - | - |
|  | Wellhead Protection | 0 | 0 | 0% | 0 | - | - | - |
| Total |  | $305,600 | $305,600 | 4.0% | $611,200 | $4,570,400 | $0 | $4,570,400 |

Table 3 shows the funding status for the DWSRF EC grant.

Table 3. DWSRF EC Grant Funding Status

|  | Projected thru SFY 2026 | Projected for SFY 2027 | Total |
| --- | --- | --- | --- |
| SOURCE OF FUNDS |  |  |  |
| Federal Capitalization Grants | $30,475,000 | $7,640,000 |  |
| Set-Asides | ($305,600) | ($305,600) |  |
| Total to Loan Fund | $30,169,400 | $7,334,400 | $37,503,800 |
| Other Funding Sources |  |  |  |
| Transfers from WPCSRF | $459,000 | $0 | $459,000 |
| Total Source of Funds | $30,628,400 | $7,334,400 | $37,962,800 |
| USE OF FUNDS |  |  |  |
| Loans Executed |  |  |  |
| Direct Loans | $5,332,400 |  | $5,332,400 |
| Transfer to WPCSRF | $0 | $0 | $0 |
| Total Uses |  |  | $5,332,400 |
| Funds Available for Loan |  |  | $32,630,400 |
| Projected IUP Loans |  |  |  |
| Direct Loans (SFY 2027) |  | $19,619,082 | $19,619,082 |
| Projected Balance Remaining |  |  | $13,011,318 |

# Transfer of Funds between the WPCSRF and the DWSRF

At the Governor’s discretion, a state may transfer up to 33% of its DWSRF capitalization grant to the Water Pollution Control State Revolving Fund (WPCSRF) or an equal amount from the WPCSRF to the DWSRF. Transfers could not occur until at least 1 year after receipt of the first capitalization grant, which was June 30, 1999. This transfer authority was effective through FFY 2001. One-year extensions of this transfer authority were granted through Veterans Affairs, Housing and Urban Development, and Independent Agencies Appropriation Bill until the FFY 2006 appropriation bill, when the transfer provision was authorized indefinitely.

For the BIL EC grant funds, the 33% statutory ceiling is calculated based on a given year’s DWSRF EC grant allotment. In other words, the transfer amount between the two programs cannot exceed 33% of the current federal fiscal year’s DWSRF grant amount. Table 4 summarizes transfers to date, and funds still available for transfer for the EC grant.

Table 4. Amounts Available to Transfer between SRF Programs for the EC Grant

| FFY | Transaction Description | Banked Transfer Ceiling | Transferred from WPCSRF to DWSRF | Transferred from DWSRF to WPCSRF | DWSRF Funds Available for Transfer | WPCSRF Funds Available for Transfer |
| --- | --- | --- | --- | --- | --- | --- |
| 2022 | DW Grant Award | $2,493,150 |  | --- | $2,493,150 | $2,493,150 |
| 2022 | Transfer |  | $459,000 | --- | $2,952,150 | $2,034,150 |
| 2023 | DW Grant Award | $5,014,350 |  | --- | $5,473,350 | $4,555,350 |
| 2024 | DW Grant Award | $7,535,550 |  | --- | $7,994,550 | $7,076,550 |
| 2025 | DW Grant Award | $10,056,750 |  |  | $10,515,750 | $9,597,750 |
| 2026 | DW Grant Award | $12,577,950 |  |  | $13,036,950 | $12,118,950 |
| Total |  |  | $459,000 | $0 |  |  |

# Assurances

As outlined in the Operating Agreement between the Montana DEQ, DNRC, and EPA, Montana will assure compliance with the SDWA, and all associated state and federal regulations related to the DWSRF program including:

- Environmental Reviews - Montana will conduct an environmental review and a determination will be executed and distributed using a state process in accordance with 40 CFR Part 35.3580 and Montana Code Annotated (MCA) 75-6-224(1)(g). Montana will follow EPA-approved, National Environmental Policy Act (NEPA)-like procedures in conjunction with such environmental reviews.

- Timely expenditures – As required by Section 1452(g)(3) of the SDWA, the MCA 75-6-204 (2)(e) denotes that Montana will expend all funds in the revolving fund in an expeditious and timely manner.

- Timely data entry – As discussed in the Capitalization Grant Agreement, Montana will enter data for closed EC loans into the SRF Data System no less than quarterly.

- Federal Cross-cutters – In accordance with 40 CFR 35.550 (o), Montana will comply with all applicable Federal cross-cutting authorities in existence at the time the loan recipient receives a binding commitment.

- Capacity Development Strategies – Per Section 1452(a)(3) of the SDWA and MCA 75-6-212(2)(c)(i), funds can’t be used to provide assistance to a PWS that does not have the financial, managerial, and technical capability to ensure compliance with the requirements of the SDWA. As such, Montana will ensure that funds are provided to systems that have the technical, managerial, and financial capability to ensure compliance.

For EC projects, if the project is not designed and/or constructed in accordance with DWSRF requirements, repayment of the loan according to the terms of the bond will be required.

# Set-Asides

States are given flexibility to set aside specified amounts of the federal drinking water capitalization grant for specific purposes outlined in federal law. Montana has elected to fund the Administration set-aside for SFY 2027.

## Administration

DEQ has the authority to set aside up to 4% of the FFY 2026 EC capitalization grant for program administration. DEQ has elected to set aside the full 4% ($305,600). This will cover continued operations specific to administration of the EC grant including development of the EC IUP and Annual Report, and activities associated with the advisory committee and the public comment process as well as EC-specific project related work including review of water system facilities plans, review of construction and bid documents, assistance and oversight during planning, design and construction, and administering repayments.

Any funds that are set aside for administration but not actually spent will be “banked;” i.e., they will be placed in an account and used for administration in future years, after federal capitalization grants are no longer available and the program must rely solely on revolving funds.

# APPENDIX 1: RANKING CRITERIA FOR DWSRF PRIORITY LIST AND BYPASS PROCEDURES

Ranking Criteria for DWSRF Priority List

- EC Priority Type

- PFAS - 60 points

In describing eligible uses of the EC grant funds, the BIL specifically states that the funds shall be used to address ECs with a focus on PFAS. To align with the Congressional intent of these funds, projects that address PFAS will receive 60 points.

- Manganese above secondary standard of 0.05 mg/L - 40 points

Manganese is a known contaminant in many of Montana’s drinking water sources. In 1979, EPA established a secondary standard (i.e., SMCL) for manganese of 0.05 mg/L citing aesthetic and corrosion-related issues. In 2004, the EPA established a health advisory (HA) limit for manganese of 0.3 mg/L and cited health effects related to the nervous system with specific concerns regarding potential neurological effects. In 2021, the State of Montana issued guidance regarding manganese setting a health-based guideline of 0.1 mg/L for children ages 6 and under. Based upon this history, projects to address drinking water sources that have manganese concentrations above the secondary standard of 0.05 mg/L will receive 40 points.

- Emerging contaminants, other than manganese, that exceed the secondary standard, health advisory, or state-specific standard - 10 points

Maximum points are awarded if the EC (CCLs 1 - 5) being addressed by the project (other than manganese) has a concentration above the secondary standard (i.e., SMCL), health advisory, or state-specific standard, as applicable.

- Known emerging contaminant - 5 points

A project that is addressing an EC (CCLs 1 – 5) that does not fall into any of the other EC Priority Type categories above will receive 5 points.

- Disadvantaged Community Status – 30 points

Maximum points are awarded to a community if the community, or a specific area in the community where construction for the project is taking place, meets the state criteria for being disadvantaged as discussed in Section 6.0.

- Readiness to Proceed – 30 points

Maximum points are awarded if the project plans and specifications have been approved by DEQ or the project is scheduled to start within the next 18 months.

- Closed on an engineering loan, under contract, or in construction – 60 points

Maximum points are awarded if the project has closed on an engineering loan, is under contract, or is in construction but has not closed on an EC loan. Note, if points were awarded for this criterion, points were not awarded for criterion #3, Readiness to Proceed.

- Construction of a regional public water supply that would serve two or more existing public water supplies - 10 points.

Regionalization would increase the technical, managerial and/or financial capacity of the overall system and would result in some improvement to public health when ECs are addressed.

DWSRF Priority List Bypass Procedures

If it is determined by DEQ that a project or projects are not ready to proceed or that the project sponsors have chosen not to use the DWSRF funds, other projects may be funded in an order different from that indicated on the priority list. If DEQ chooses to bypass higher ranked projects, it should follow the bypass procedure.

The bypass procedure is as follows:

- DEQ shall notify all projects which are ranked higher than the proposed project on the DWSRF priority list unless it is known that a higher project will not be using DWSRF funds.

- The notified water systems shall have 15 calendar days to respond with any objections they may have to the funding of the lower ranked project.

- DEQ shall address, within a reasonable time period, any objections received.

Emergency Bypass Procedures

If DEQ determines that immediate attention to an unanticipated failure is required to protect public health, a project may be funded with DWSRF funds whether or not the project is on the DWSRF priority list. DEQ will not be required to solicit comments from other projects on the priority list regarding emergency funding.

# APPENDIX 2: DWSRF EC COMPREHENSIVE PROJECT LIST—SFY 2027

# APPENDIX 3: GLOSSARY OF ACRONYMS AND INITIALIZATIONS

| Acronym | Definition |
| --- | --- |
| BIL | Bipartisan Infrastructure Law |
| CCL | Contaminant Candidate List |
| DEQ | Department of Environmental Quality (Montana) |
| DNRC | Department of Natural Resources and Conservation (Montana) |
| DW | Drinking Water |
| DWSRF | Drinking Water State Revolving Fund |
| EC | Emerging Contaminant |
| EPA | Environmental Protection Agency (U.S.) |
| FFY | Federal Fiscal Year (begins October 1 and ends September 30) |
| IIJA | Infrastructure Investment and Jobs Act of 2021 |
| IUP | Intended Use Plan |
| HA | Health Advisory |
| MCA | Montana Code Annotated |
| MHI | Median Household Income |
| NEPA | National Environmental Policy Act |
| PWS | Public Water Supply |
| PWSP | Public Water Supply Program |
| PWSS | Public Water Supply Supervision |
| SCADA | System Control and Data Acquisition |
| SDWA | Safe Drinking Water Act |
| SFY | State Fiscal Year (begins July 1 and ends June 30) |
| SMCL | Secondary Maximum Contaminant Level |
| SRF | State Revolving Fund |
| SWP | Source Water Protection |
| TFM | Technical, Financial, and Managerial Capacity |
| WPCSRF | Water Pollution Control State Revolving Fund |